# Winning Architecture & Implementation Blueprint

Recommended first choice: Problem Statement 2 — The Interview Agent It offers the best balance of AI depth, visible personalization, deterministic evaluation compliance, and 2-day implementation risk. The supplied curriculum, candidate profiles, and exact API specification also give you unusually rich evidence to build a judge-visible adaptive system rather than a generic chatbot.

7 August 2026

# Executive Summary

Source basis: Hackathon Statements.docx (pp. 1–8), curriculum.json, candidates.json, and technical-spec.md.

The statement file contains three independent challenge options. The other three supplied files are specifically aligned to Problem Statement 2, the AI Interview Agent: a 31-day/8-module curriculum, 20 synthetic candidate profiles, and an exact stateful HTTP contract. This document therefore analyzes all three problems but provides the deepest implementation blueprint for the Interview Agent.

| Problem | Winning upside | 2-day risk | Recommendation |
| --- | --- | --- | --- |
| 1. Redesign ABTalks | Fast to ship; visual polish is immediately judge-visible. | Low–Medium: design quality and screenshot composition dominate. | Good if the team is strongest in UI/UX. |
| 2. The Interview Agent | Personalization, adaptive reasoning, structured feedback, and measurable compliance are easy to demonstrate live. | Medium: LLM reliability and state logic must be guarded. | BEST BALANCE — recommended. |
| 3. Autonomous AI Creator | Highest autonomy “wow” factor and strong agent story. | High: persistent worker, live sources, 48-hour scheduler and memory must remain reliable. | Choose only if backend/DevOps is very strong. |

Winning principle Do not optimize for the number of frameworks. Optimize for observable judging evidence: every mandatory behavior should be visible in a screenshot, API response, interview transcript, decision log, or final feedback object. A deterministic state machine wrapped around the LLM is safer than a fully free-form agent for a 2-day build.

# 1. Analysis of Each Supplied File

| File | What it contains | Implementation consequence |
| --- | --- | --- |
| Hackathon Statements.docx | Three problem statements, mandatory capabilities, out-of-scope items, evaluator behavior, API rules for PS3, and common submission expectations. | Treat exact routes/endpoints and evaluator behavior as hard acceptance tests, not suggestions. |
| curriculum.json | “AI Cohort · 31 days · 8 modules”; each day includes title, type, tools and learning objectives. | For PS2, use day number as the stable curriculum key and objectives as the grounding context for questions and feedback. |
| candidates.json | 20 synthetic candidates. Each contains member metadata, a sparse set of mission records, and aggregate learning signals. | Do not assume the mission array contains all 31 days. Use explicit passed/skipped/failed records as topic evidence and aggregate signals only as difficulty priors. |
| technical-spec.md | Exact single endpoint POST /api/interview, start/turn/end request formats, state via sessionId, and final feedback schema. | The API contract must remain exact. The evaluator sends a candidate snapshot on the first request; your backend must not require a pre-existing database account. |

## 1.1 Critical data-integrity observations for Problem 2

Join curriculum by day, not title. Candidate mission titles are sometimes shortened compared with curriculum titles (for example, Day 10 and Day 13). Day number is the reliable key.

The mission list is sparse. A candidate can report missionsCompleted = 31 while only around ten mission entries are present in the provided profile. Missing mission rows must not be treated as skipped or failed.

Mission fields are optional by state. Skipped missions may contain skipped:true but no attempts value; failed missions can contain passed:false with attempts. Use a tolerant schema.

member.status is not a mastery score. All provided member records show COMPLETED, but skill evidence varies widely. Use missionsCompleted, missionsFirstTry, commitDays and explicit mission outcomes for adaptation.

Module day arrays behave as ranges. The module metadata uses pairs such as [1,3], [4,6], … [29,31]. The daily curriculum entries are the authoritative day-level records; interpret module pairs as inclusive boundaries.

## 1.2 Curriculum coverage available to the interviewer

| # | Module | Range | Use in interview |
| --- | --- | --- | --- |
| 1 | Environment & Tooling | Days 1–3 | Question pool can use daily objectives/tools from this range. |
| 2 | Data Foundations | Days 4–6 | Question pool can use daily objectives/tools from this range. |
| 3 | Embeddings & Vector Search | Days 7–10 | Question pool can use daily objectives/tools from this range. |
| 4 | LLM Core, Prompting & Fine-Tuning | Days 11–15 | Question pool can use daily objectives/tools from this range. |
| 5 | Chatbot Application Build | Days 16–20 | Question pool can use daily objectives/tools from this range. |
| 6 | Agentic AI & MCP | Days 21–24 | Question pool can use daily objectives/tools from this range. |
| 7 | Evaluation, Security & Deployment | Days 25–28 | Question pool can use daily objectives/tools from this range. |
| 8 | Production & Capstone | Days 29–31 | Question pool can use daily objectives/tools from this range. |

## 1.3 Candidate archetypes already present in the supplied data

| ID | Candidate | Role | Completed | First try | Commit days |
| --- | --- | --- | --- | --- | --- |
| CAND-018 | Diane Foster | AI Engineer | 31/31 | 31 | 31/31 |
| CAND-017 | Tyler Brooks | Junior Developer | 31/31 | 1 | 30/31 |
| CAND-010 | Gerald Combs | IT Support Specialist | 23/31 | 1 | 22/31 |
| CAND-011 | Mia Alvarez | UX Researcher | 14/31 | 5 | 9/31 |
| CAND-015 | Noah Kim | Principal Architect | 29/31 | 27 | 29/31 |

These profiles are excellent demo material: Diane Foster represents a high-confidence path; Tyler Brooks has full completion but only one first-try completion signal; Gerald Combs contains explicit failed and skipped topics; Mia Alvarez contains multiple explicit skipped AI topics; Noah Kim is a senior architect with selective skips. A winning demo should show that the interview path changes across these candidates.

# 2. Problem Statement 1 — Redesign ABTalks

Source basis: Hackathon Statements.docx, pp. 1–2 and common submission requirements on p. 8.

Judge behavior to design around The evaluator will automatically open exactly /, /dashboard and /day/12 at 390 px width and capture screenshots. Critical information therefore must be visible without hover, modal interaction or horizontal scrolling.

## 2.1 Detailed module-wise requirements

| Module | Hard requirement | Winning implementation |
| --- | --- | --- |
| Landing Page | Route /. Explain ABTalks to a new student and create enough trust, clarity and motivation to commit to 60 days. | Hero with concrete promise, “how it works” in 3 steps, public proof-of-work explanation, social proof/metrics, track preview, and one prominent CTA. |
| Student Dashboard | Route /dashboard. Show current streak, today’s task, progress, overall completion, standing/achievements. | Place Today + streak + progress above the fold. Add weekly heatmap, next milestone and achievement chips without clutter. |
| Challenge Day | Route /day/12. Student reads task, understands build requirements, and submits GitHub repository/commit plus LinkedIn post. | Task brief → acceptance checklist → proof inputs → submit state. Show explicit URL validation states and a completion confirmation. |
| Responsive UX | Mobile-first at 390 px; desktop secondary. | Use 16 px page gutters, single-column hierarchy, 44 px touch targets, no horizontally scrolling tables, sticky bottom CTA only when it does not hide content. |
| Edge-case states | First day/no streak, missed day, empty profile. | Model each state in mock data and provide clear, non-destructive UI language. Include an internal demo-state switch but keep the default screenshot state polished. |
| Thoughtful improvement | At least one idea that improves student experience. | Recommended: “Momentum Coach” — shows next milestone, missed-day recovery guidance, and a compact proof checklist tuned for late-night mobile use. |
| Data | Authentication, real users and production DB are out of scope; mocked JSON is sufficient. | Use typed mock JSON and local component state. Do not waste hackathon time on auth. |
| Submission | Provide route map in exact order; public cloneable repo; reachable live deployment; PROMPTS.md or exported AI build transcripts. | Add automated route smoke test and a pre-submit 390 px screenshot check. |

## 2.2 Recommended technical stack

Frontend: React + Vite + TypeScript.

Styling: Tailwind CSS or CSS Modules; use a small token system for spacing/type/colors.

Icons: Lucide React. Keep iconography simple and consistent.

State/data: Static TypeScript/JSON mock data + React state. No backend is required.

Deployment: Vercel or Netlify with SPA route rewrites configured so /dashboard and /day/12 load directly.

Testing: Playwright viewport test at 390×844 for the three exact routes.

## 2.3 Technical flow

Figure 1. Suggested PS1 flow: exact routes render from typed mock data, with challenge-state logic isolated from presentation.

1.  Load mock student, challenge, daily tasks, submissions and achievements at app startup.

2.  React Router resolves the exact evaluator route.

3.  A small derived-state layer calculates streak, overall progress, today state and edge cases.

4.  Dashboard and day pages render the same source of truth, avoiding inconsistent numbers.

5.  Challenge Day validates GitHub and LinkedIn URLs client-side and stores a temporary submitted state.

6.  Build is validated at 390 px and deployed with route fallback support.

## 2.4 Database design — optional reference only

Scope warning The problem explicitly says a production database is not required. For a 2-day hackathon, implement mock JSON. The schema below is useful only if you want a realistic data model in documentation or a lightweight SQLite/PostgreSQL demo.

| Table | Key fields | Purpose |
| --- | --- | --- |
| students | id, name, track_id, avatar_url | Student profile; allow nullable name/avatar for empty-profile state. |
| tracks | id, name, duration_days | Challenge track metadata. |
| challenge_days | track_id, day_no, title, brief, checklist JSONB | Daily build instructions. |
| student_progress | student_id, day_no, status, completed_at | Tracks done/missed/current state. |
| submissions | student_id, day_no, github_url, linkedin_url | Proof of work. |
| achievements | id, code, title, threshold | Milestones such as 7-day streak or 25% complete. |

CREATE TABLE tracks (
  id SERIAL PRIMARY KEY,
  name TEXT NOT NULL,
  duration_days INT NOT NULL DEFAULT 60
);
CREATE TABLE students (
  id TEXT PRIMARY KEY,
  name TEXT,
  track_id INT REFERENCES tracks(id),
  avatar_url TEXT
);
CREATE TABLE challenge_days (
  track_id INT REFERENCES tracks(id),
  day_no INT NOT NULL,
  title TEXT NOT NULL,
  brief TEXT NOT NULL,
  checklist JSONB NOT NULL DEFAULT '[]'::jsonb,
  PRIMARY KEY (track_id, day_no)
);
CREATE TABLE student_progress (
  student_id TEXT REFERENCES students(id),
  day_no INT NOT NULL,
  status TEXT NOT NULL CHECK (status IN ('LOCKED','CURRENT','DONE','MISSED')),
  completed_at TIMESTAMPTZ,
  PRIMARY KEY (student_id, day_no)
);
CREATE TABLE submissions (
  id BIGSERIAL PRIMARY KEY,
  student_id TEXT REFERENCES students(id),
  day_no INT NOT NULL,
  github_url TEXT NOT NULL,
  linkedin_url TEXT NOT NULL,
  submitted_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

INSERT INTO tracks(name, duration_days) VALUES ('AI Builder', 60);
INSERT INTO students(id, name, track_id) VALUES ('STU-001', 'Aarav Shah', 1);
INSERT INTO challenge_days(track_id, day_no, title, brief, checklist) VALUES
(1, 12, 'Build a Search Experience',
 'Create a mobile-friendly search interaction and publish proof of work.',
 '["Build the core interaction","Push a GitHub commit","Publish a LinkedIn learning post"]');
INSERT INTO student_progress(student_id, day_no, status, completed_at) VALUES
('STU-001', 10, 'DONE', now() - interval '2 days'),
('STU-001', 11, 'DONE', now() - interval '1 day'),
('STU-001', 12, 'CURRENT', NULL);
INSERT INTO submissions(student_id, day_no, github_url, linkedin_url) VALUES
('STU-001', 11, 'https://github.com/demo/abtalks/commit/abc123',
 'https://www.linkedin.com/posts/demo-day-11');

## 2.5 Route design

| Route | Evaluator expectation | Default screenshot content |
| --- | --- | --- |
| / | Landing page | Hero, 60-day value proposition, 3-step flow, trust proof, CTA. |
| /dashboard | Logged-in home | Today card, current streak, completion %, progress strip/heatmap, achievement. |
| /day/12 | Single challenge day | Task, build checklist, GitHub and LinkedIn proof inputs, submission CTA. |

Route Map file/text / /dashboard /day/12 Keep this exact order in the submission.

## 2.6 Folder structure

abtalks-redesign/
├── src/
│   ├── app/
│   │   ├── App.tsx
│   │   └── router.tsx
│   ├── pages/
│   │   ├── LandingPage.tsx
│   │   ├── DashboardPage.tsx
│   │   └── ChallengeDayPage.tsx
│   ├── components/
│   │   ├── StreakCard.tsx
│   │   ├── TodayTaskCard.tsx
│   │   ├── ProgressRing.tsx
│   │   ├── AchievementChip.tsx
│   │   ├── ProofForm.tsx
│   │   └── EmptyState.tsx
│   ├── data/
│   │   ├── mockStudent.ts
│   │   └── challengeDays.ts
│   ├── lib/
│   │   ├── deriveProgress.ts
│   │   └── validators.ts
│   └── styles/
│       └── globals.css
├── tests/viewport.spec.ts
├── public/
├── PROMPTS.md
├── README.md
└── package.json

## 2.7 Features most likely to improve the judging score

Momentum Coach: one compact card explains “what to do now”, next streak milestone, and recovery after a missed day.

Late-night readability: high contrast, reduced visual noise, large tap targets, clear completion states — explicitly aligned with the stated phone/late-night usage context.

Visible trust: show public proof-of-work mechanics and recruiter visibility before asking the student to commit.

Screenshot-aware composition: the judge should understand each page from a static 390 px capture without expanding accordions.

# 3. Problem Statement 2 — The Interview Agent (Recommended)

Source basis: Hackathon Statements.docx, pp. 2–4; curriculum.json; candidates.json; technical-spec.md.

Core product idea: Learning-Journey Adaptive Interview Graph Build a stateful interviewer that converts explicit learning evidence into an interview plan, evaluates every answer with a structured rubric, and adapts difficulty/follow-up depth while enforcing the hard minimum of 8 questions across at least 4 curriculum days.

## 3.1 Hard acceptance requirements

| Requirement | Exact implementation rule | How to prove it to judges |
| --- | --- | --- |
| Conversational interview | Every turn is generated from session state, prior answer summary and current interview plan. | Transcript shows natural transitions and references to earlier answers. |
| Minimum question count | Never complete before question_count >= 8. | Expose count in internal logs/UI; final transcript contains 8+ questions. |
| Curriculum breadth | Never complete before distinct curriculum days >= 4. | Store curriculum_day on every interviewer question. |
| Adaptive follow-ups | At least one follow-up is triggered by answer evaluation, not pre-scripted order. | Ask “why/how/what if” based on a detected gap or strong answer. |
| Context maintained | Persist session by supplied sessionId across requests. | Later question explicitly builds on earlier answer. |
| Structured feedback | Final feedback object has summary:string, strengths:string[], gaps:string[], next:string[]. | Validate with Pydantic before returning. |
| HTTP contract | Single required POST /api/interview; first call has sessionId+candidate, later call sessionId+message. | Contract test using cURL/Postman. |

## 3.2 Recommended system modules

| Module | Responsibility | Key design decision |
| --- | --- | --- |
| 1. API Contract Layer | Validate start/turn requests and shape replies. | Use one Pydantic request model with candidate or message as mutually exclusive turn payloads. |
| 2. Session Manager | Create/load session state by sessionId. | Persist candidate snapshot, interview plan, context summary, question count and covered days. |
| 3. Candidate Evidence Analyzer | Parse role, experience, aggregate signals and explicit mission outcomes. | Do not infer omitted days; passed/skipped/failed are only taken from explicit mission rows. |
| 4. Curriculum Mapper | Resolve mission day → curriculum day, tools and objectives. | Use integer day as canonical join key, not title. |
| 5. Difficulty Prior Engine | Estimate initial interview depth. | Signals influence difficulty, not pass/fail truth. A high-completion candidate gets systems/trade-off questions; high-attempt candidates get concept-first questions. |
| 6. Coverage Planner | Select anchor days and question budget. | Pre-plan 8 anchor questions over 4–6 explicit passed days; allow follow-ups to extend to 10–12 turns. |
| 7. Question Generator | Generate one question at a time. | Structured LLM output with curriculum objective, candidate role and difficulty; template fallback if LLM fails. |
| 8. Answer Evaluator | Score correctness, depth, reasoning and communication. | Use 0–4 rubric and produce misconception/follow-up fields as JSON. |
| 9. Follow-up Controller | Decide clarify/deepen/scenario/advance. | Follow-up is driven by evaluation thresholds and novelty, not random LLM behavior. |
| 10. Feedback Composer | Aggregate evidence into actionable final response. | Only claim strengths/gaps supported by scored interview turns; use skipped/failed profile topics only in next-step recommendations. |
| 11. Reliability Guardrails | Prevent malformed output and incomplete interviews. | Pydantic validation, retry once, deterministic fallback question bank, hard coverage gate. |
| 12. Demo/Observability | Make adaptation visible. | Optional judge UI shows candidate learning fingerprint, covered days and live interview transcript. |

## 3.3 Recommended architecture and technical flow

Figure 2. PS2 architecture: deterministic session/coverage logic surrounds LLM generation and evaluation.

1.  Start. Evaluator posts {sessionId, candidate}. Validate schema and persist the candidate snapshot exactly as received.

2.  Normalize evidence. Map explicit mission rows to curriculum days by day. Compute aggregate priors from completion/first-try/commit signals.

3.  Build interview plan. Choose 4–6 explicit passed curriculum days across multiple modules, with at least 8 anchor questions. Prefer mission days that reveal engineering depth (retrieval, prompting, API integration, agents, MCP, security, deployment, capstone) when they are explicitly passed.

4.  Ask question. Generate one question for the current day/objective. Return {reply, done:false}.

5.  Evaluate answer. On the next POST, score the message with a structured rubric and update short context memory.

6.  Adapt. If shallow/incorrect: ask a focused clarification or foundational follow-up. If strong: ask a scenario/trade-off follow-up or advance to a harder curriculum day.

7.  Coverage gate. Before ending, assert question_count >= 8 AND covered_days >= 4 AND at least one response-driven follow-up occurred.

8.  Finalize. Compose evidence-backed summary, strengths, gaps and next steps; validate exact feedback schema and return done:true.

## 3.4 Candidate parsing model

# Pydantic-style conceptual schema
class MissionEvidence(BaseModel):
    day: int
    title: str
    passed: bool | None = None
    attempts: int | None = None
    skipped: bool = False

class CandidateSignals(BaseModel):
    commitDays: int
    missionsCompleted: int
    missionsFirstTry: int

class CandidateProfile(BaseModel):
    member: Member
    missions: list[MissionEvidence]
    signals: CandidateSignals

Important Do not define attempts as mandatory. Several skipped records omit it. Also do not require every curriculum day in the mission list.

## 3.5 Adaptive difficulty formula (recommended)

Use a transparent prior only to choose the starting depth. It should never replace answer-based scoring. A simple normalized prior is:

completion = missionsCompleted / 31
first_try  = missionsFirstTry / max(missionsCompleted, 1)
consistency = commitDays / 31

skill_prior = 0.40*completion + 0.35*first_try + 0.25*consistency

0.00–0.49  → FOUNDATION
0.50–0.74  → APPLIED
0.75–1.00  → SYSTEMS / TRADE-OFF

Then adapt after every answer. For example: score ≤1 lowers depth or asks a clarification; score 2 keeps the same level; score 3 asks an applied scenario; score 4 increases difficulty or moves to an adjacent objective.

## 3.6 Question planning algorithm

eligible_days = sorted({m.day for m in candidate.missions
                        if m.passed is True and not m.skipped})

# Only explicit passed mission days are topic-eligible.
# Missing days are UNKNOWN, not failed.

plan = choose_days(
    eligible_days,
    min_distinct_days=4,
    prefer_module_diversity=True,
    role=candidate.member.jobRole
)

question_budget = 8          # hard minimum anchors
max_turn_questions = 12      # allows adaptive follow-ups
must_have_follow_up = True

Module diversity bonus: prefer days from different curriculum modules when enough explicit passed days exist.

Role-aware phrasing: a DevOps Engineer can receive production/observability scenarios; an AI Engineer can receive retrieval/agent architecture trade-offs; a non-engineering role receives clearer conceptual framing.

Attempt-aware focus: high attempt counts on an explicit passed mission are good candidates for one verification question because the concept was learned with difficulty.

Skipped/failed protection: do not assess a skipped/failed topic as if completed. It may appear in next-step feedback as a study recommendation only.

## 3.7 Structured answer evaluation

{
  "score": 0,              // 0..4
  "correctness": "...",
  "depth": "...",
  "communication": "...",
  "misconceptions": ["..."],
  "evidence": ["specific phrase from candidate answer, paraphrased"],
  "follow_up_needed": true,
  "follow_up_type": "CLARIFY|DEEPEN|SCENARIO|NONE",
  "follow_up_focus": "...",
  "recommended_next_difficulty": "FOUNDATION|APPLIED|SYSTEMS"
}

| Score | Interpretation | Next action |
| --- | --- | --- |
| 0 | No meaningful answer / off-topic. | Clarify with a narrower foundational question. |
| 1 | Major misconception or unsupported claim. | Probe one misconception, then move on to avoid interrogation loop. |
| 2 | Basic definition but limited engineering depth. | Ask implementation detail or “why this choice?” follow-up. |
| 3 | Correct applied understanding with reasonable trade-offs. | Ask scenario/edge case or move to harder objective. |
| 4 | Strong systems reasoning, trade-offs and failure awareness. | Increase difficulty, ask design critique, or advance. |

## 3.8 Context strategy

Short transcript window: retain the last 4–6 turns verbatim for natural conversational continuity.

Running interview summary: after each answer, update a 150–250 word compact summary of claims, strengths, misconceptions and examples.

Coverage state: persist questioned day numbers, question count, follow-up count and per-day scores outside the LLM context.

No hidden dependence on long history: the deterministic state is sufficient to resume even if the prompt window is trimmed.

## 3.9 Candidate-specific adaptation examples from the supplied profiles

| Candidate | Observed profile evidence | Expected interview behavior |
| --- | --- | --- |
| Diane Foster (CAND-018) | 31 completed, 31 first-try, 31 commit days; explicit advanced topics passed first try. | Start at applied/systems level. Ask design trade-offs across retrieval, function calling, agents/MCP, security/deployment and capstone. |
| Tyler Brooks (CAND-017) | 31 completed but only 1 first-try signal; visible attempts are often 4–5. | Do not punish completion. Start applied but verify foundations; follow shallow definitions with concrete implementation questions. |
| Gerald Combs (CAND-010) | 23 completed; explicit failures in vector DB, retrieval and multi-agent; explicit security/deployment skips. | Avoid asking failed/skipped topics as completed knowledge. Use explicit passed days such as environment, embeddings, prompting, backend and capstone; recommend gaps afterward. |
| Mia Alvarez (CAND-011) | 14 completed; explicit skips for embeddings, vector DB, prompting, backend and multi-agent. | Interview on explicit completed setup/data/project/capstone evidence. This proves the system is truly personalized rather than forcing popular AI questions. |
| Noah Kim (CAND-015) | 29 completed, 27 first try; explicit fine-tuning skips; senior architect role. | Ask architecture, agent/MCP/security/capstone trade-offs; do not force fine-tuning questions. |

## 3.10 High-value curriculum question pool

| Day | Curriculum topic | Tools (sample) | Example interview question |
| --- | --- | --- | --- |
| 7 | Embeddings Explained | Sentence Transformers, OpenAI Embeddings, Scikit-learn, Matplotlib | Why can cosine similarity work well for semantic retrieval, and what can make embedding clusters misleading? |
| 10 | The Retrieval & Matching Engine | SQLite, ChromaDB, Python | Design a router that chooses SQL, vector search or hybrid retrieval. What signals drive the decision? |
| 11 | RAG End-to-End & LLM API Basics | OpenAI SDK, Ollama, Groq, Python | How would you ensure a RAG answer is grounded only in retrieved context, and what failure cases remain? |
| 13 | Advanced Prompting: Function Calling & Structured Outputs | OpenAI Function Calling, Pydantic, Python | When would function calling be safer than free-form text, and how would Pydantic validation fit into the execution loop? |
| 16 | Chatbot Backend & API Integration | FastAPI, SQLite, Python | How would you structure a /chat backend so session context, retrieval and tool execution remain testable? |
| 22 | Multi-Agent Orchestration | CrewAI, LangGraph, Python | When does a multi-agent architecture add value over a single tool-using agent, and what new failure modes appear? |
| 23 | Model Context Protocol (MCP) | MCP Python SDK, Claude Desktop, Cline, Python | What problem does MCP solve, and how would you expose an existing backend capability as an MCP tool? |
| 27 | Security, Privacy & Guardrails | FastAPI, Python, Authentication, Input Validation | How would you defend an LLM application against prompt injection while preserving legitimate tool use? |
| 29 | Monitoring, Logging & Observability | Python Logging, Prometheus, Grafana | Which metrics would you expose for a production AI service, and how would you separate model failure from retrieval/tool failure? |
| 31 | Capstone Project & Final Demo | FastAPI, React, LangChain, MCP | Walk through the architecture of your capstone and defend one engineering trade-off you would change for production. |

## 3.11 Database design

Deployment recommendation The evaluator provides the candidate in the first request, so the session must store a candidate snapshot. Do not require a candidate lookup. PostgreSQL (Neon/Supabase) is safer for deployed persistence; SQLite is sufficient for local/demo if your process is stable.

| Table | Purpose | Critical fields |
| --- | --- | --- |
| curriculum_days | Canonical 31-day curriculum. | day PK, module_no, title, day_type, tools JSONB, objectives JSONB |
| demo_candidates | Optional seed/test profiles from supplied candidates.json. | candidate_id PK, name, role, experience, education, signals JSONB |
| candidate_missions | Explicit mission evidence only. | candidate_id, day, passed nullable, skipped, attempts nullable |
| interview_sessions | State per evaluator sessionId. | session_id PK, candidate_snapshot JSONB, status, question_count, covered_days, context_summary, skill_prior |
| interview_turns | Immutable transcript + scoring evidence. | session_id, turn_no, role, content, curriculum_day, question_kind, score, evaluation JSONB |
| interview_feedback | Final contract payload. | session_id PK, summary, strengths JSONB, gaps JSONB, next_steps JSONB |
| fallback_questions | Deterministic recovery bank when LLM generation fails. | day, difficulty, question_text, rubric JSONB |

### 3.12 PostgreSQL DDL

CREATE TABLE curriculum_days (
  day INT PRIMARY KEY CHECK (day BETWEEN 1 AND 31),
  module_no INT NOT NULL,
  module_title TEXT NOT NULL,
  title TEXT NOT NULL,
  day_type TEXT NOT NULL,
  tools JSONB NOT NULL DEFAULT '[]'::jsonb,
  objectives JSONB NOT NULL DEFAULT '[]'::jsonb
);

CREATE TABLE demo_candidates (
  candidate_id TEXT PRIMARY KEY,
  name TEXT NOT NULL,
  job_role TEXT NOT NULL,
  years_experience INT NOT NULL,
  education TEXT,
  member_status TEXT,
  signals JSONB NOT NULL
);

CREATE TABLE candidate_missions (
  candidate_id TEXT REFERENCES demo_candidates(candidate_id) ON DELETE CASCADE,
  day INT NOT NULL,
  title TEXT NOT NULL,
  passed BOOLEAN,
  skipped BOOLEAN NOT NULL DEFAULT FALSE,
  attempts INT,
  PRIMARY KEY (candidate_id, day)
);

CREATE TABLE interview_sessions (
  session_id TEXT PRIMARY KEY,
  candidate_snapshot JSONB NOT NULL,
  status TEXT NOT NULL CHECK (status IN ('ACTIVE','COMPLETED')),
  question_count INT NOT NULL DEFAULT 0,
  follow_up_count INT NOT NULL DEFAULT 0,
  covered_days INT[] NOT NULL DEFAULT '{}',
  context_summary TEXT NOT NULL DEFAULT '',
  skill_prior NUMERIC(5,4),
  started_at TIMESTAMPTZ NOT NULL DEFAULT now(),
  completed_at TIMESTAMPTZ
);

CREATE TABLE interview_turns (
  id BIGSERIAL PRIMARY KEY,
  session_id TEXT NOT NULL REFERENCES interview_sessions(session_id) ON DELETE CASCADE,
  turn_no INT NOT NULL,
  role TEXT NOT NULL CHECK (role IN ('INTERVIEWER','CANDIDATE')),
  content TEXT NOT NULL,
  curriculum_day INT,
  question_kind TEXT,
  score NUMERIC(3,1),
  evaluation JSONB,
  created_at TIMESTAMPTZ NOT NULL DEFAULT now(),
  UNIQUE(session_id, turn_no)
);

CREATE TABLE interview_feedback (
  session_id TEXT PRIMARY KEY REFERENCES interview_sessions(session_id) ON DELETE CASCADE,
  summary TEXT NOT NULL,
  strengths JSONB NOT NULL,
  gaps JSONB NOT NULL,
  next_steps JSONB NOT NULL,
  created_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

CREATE INDEX idx_turns_session ON interview_turns(session_id, turn_no);

### 3.13 Seed queries using supplied synthetic data

INSERT INTO curriculum_days(day,module_no,module_title,title,day_type,tools,objectives) VALUES
(7,3,'Embeddings & Vector Search','Embeddings Explained','AI_CORE',
 '["Sentence Transformers","OpenAI Embeddings","Scikit-learn","Matplotlib"]',
 '["Generate embeddings for knowledge-base chunks","Visualize embedding clusters using PCA","Analyze semantic clustering"]'),
(10,3,'Embeddings & Vector Search','The Retrieval & Matching Engine','SHIP_IT',
 '["SQLite","ChromaDB","Python"]',
 '["Route queries between SQL, vector or hybrid retrieval","Merge/deduplicate results","Evaluate retrieval accuracy"]'),
(13,4,'LLM Core, Prompting & Fine-Tuning','Advanced Prompting: Function Calling & Structured Outputs','BUILD',
 '["OpenAI Function Calling","Pydantic","Python"]',
 '["Define tool schemas","Validate structured outputs","Log tool calls"]'),
(22,6,'Agentic AI & MCP','Multi-Agent Orchestration','BUILD',
 '["CrewAI","LangGraph","Python"]',
 '["Create specialist agents","Build a router agent","Compare multi-agent vs single-agent"]'),
(23,6,'Agentic AI & MCP','Model Context Protocol (MCP)','BUILD',
 '["MCP Python SDK","Claude Desktop","Cline","Python"]',
 '["Build an MCP server","Expose multiple tools","Verify live tool execution"]'),
(27,7,'Evaluation, Security & Deployment','Security, Privacy & Guardrails','BUILD',
 '["FastAPI","Python","Authentication","Input Validation"]',
 '["Validate and sanitize inputs","Implement prompt-injection safeguards","Test security scenarios"]'),
(31,8,'Production & Capstone','Capstone Project & Final Demo','CAPSTONE',
 '["FastAPI","React","LangChain","MCP","Docker","Kubernetes"]',
 '["Demonstrate the complete system","Present production architecture","Evaluate real-world scenarios"]');

INSERT INTO demo_candidates(candidate_id,name,job_role,years_experience,education,member_status,signals) VALUES
('CAND-018','Diane Foster','AI Engineer',4,'MS Computer Science','COMPLETED',
 '{"commitDays":31,"missionsCompleted":31,"missionsFirstTry":31}'),
('CAND-017','Tyler Brooks','Junior Developer',0,'GED + Coding Bootcamp Certificate','COMPLETED',
 '{"commitDays":30,"missionsCompleted":31,"missionsFirstTry":1}'),
('CAND-010','Gerald Combs','IT Support Specialist',20,'AAS Information Technology','COMPLETED',
 '{"commitDays":22,"missionsCompleted":23,"missionsFirstTry":1}');

INSERT INTO candidate_missions(candidate_id,day,title,passed,skipped,attempts) VALUES
('CAND-018',7,'Embeddings Explained',TRUE,FALSE,1),
('CAND-018',22,'Multi-Agent Orchestration',TRUE,FALSE,1),
('CAND-018',23,'Model Context Protocol (MCP)',TRUE,FALSE,1),
('CAND-018',27,'Security, Privacy & Guardrails',TRUE,FALSE,1),
('CAND-018',31,'Capstone Project & Final Demo',TRUE,FALSE,1),
('CAND-017',7,'Embeddings Explained',TRUE,FALSE,5),
('CAND-017',22,'Multi-Agent Orchestration',TRUE,FALSE,5),
('CAND-017',31,'Capstone Project & Final Demo',TRUE,FALSE,3),
('CAND-010',7,'Embeddings Explained',TRUE,FALSE,5),
('CAND-010',8,'Vector Databases Overview',FALSE,FALSE,4),
('CAND-010',10,'Retrieval & Matching Engine',FALSE,FALSE,3),
('CAND-010',22,'Multi-Agent Orchestration',FALSE,FALSE,3),
('CAND-010',27,'Security, Privacy & Guardrails',NULL,TRUE,NULL),
('CAND-010',31,'Capstone Project & Final Demo',TRUE,FALSE,3);

## 3.14 Required route/API design

Do not change the evaluator contract Expose POST /api/interview exactly. The first request carries sessionId + candidate; later requests carry sessionId + message. Final response must include done:true and the exact feedback fields. Avoid creating alternative interview endpoints that the evaluator could accidentally target.

POST /api/interview

# Start
{
  "sessionId": "abc-123",
  "candidate": { ...one candidate object... }
}
→ { "reply": "Welcome... <first question>", "done": false }

# Turn
{
  "sessionId": "abc-123",
  "message": "candidate answer"
}
→ { "reply": "adaptive follow-up or next question", "done": false }

# Final
{
  "reply": "Interview completed.",
  "done": true,
  "feedback": {
    "summary": "...",
    "strengths": ["..."],
    "gaps": ["..."],
    "next": ["..."]
  }
}

## 3.15 API state machine

| State | Input | Action | Response |
| --- | --- | --- | --- |
| NEW | sessionId + candidate | Validate candidate, create session, generate Q1. | reply=welcome + Q1; done=false |
| ACTIVE | sessionId + message | Evaluate prior answer, update context/coverage, generate follow-up or next question. | reply=next question; done=false |
| READY_TO_FINISH | After answer when gates are met | Create feedback from scored evidence and persist. | done=true + feedback |
| COMPLETED | Further message for same sessionId | Return stored final feedback or a stable “already completed” response. | Idempotent final result |
| UNKNOWN_SESSION | message without initialized session | Reject cleanly; do not invent candidate state. | HTTP 400 with concise error |

## 3.16 Folder structure

interview-agent/
├── app/
│   ├── main.py                       # FastAPI app; POST /api/interview
│   ├── api/
│   │   └── interview.py              # exact evaluator contract
│   ├── models/
│   │   ├── candidate.py              # tolerant candidate/mission schema
│   │   ├── curriculum.py
│   │   ├── interview.py              # request/response + internal state
│   │   └── feedback.py
│   ├── services/
│   │   ├── candidate_analyzer.py
│   │   ├── curriculum_mapper.py
│   │   ├── difficulty_prior.py
│   │   ├── interview_planner.py
│   │   ├── question_generator.py
│   │   ├── answer_evaluator.py
│   │   ├── followup_controller.py
│   │   ├── context_manager.py
│   │   ├── feedback_composer.py
│   │   └── orchestrator.py
│   ├── repositories/
│   │   ├── session_repo.py
│   │   └── curriculum_repo.py
│   ├── prompts/
│   │   ├── interviewer.md
│   │   ├── evaluator.md
│   │   └── feedback.md
│   ├── data/
│   │   ├── curriculum.json
│   │   ├── candidates.json
│   │   └── fallback_questions.json
│   └── core/
│       ├── config.py
│       ├── llm.py
│       └── logging.py
├── tests/
│   ├── test_contract.py
│   ├── test_min_8_questions.py
│   ├── test_four_day_coverage.py
│   ├── test_sparse_mission_schema.py
│   ├── test_followup_adaptation.py
│   └── test_final_feedback_schema.py
├── scripts/
│   └── seed_db.py
├── demo-ui/                           # optional judge-facing React UI
├── PROMPTS.md
├── Dockerfile
├── requirements.txt
└── README.md

## 3.17 LLM strategy: reliable rather than over-agentic

Recommended architecture: one orchestrator/state machine + three constrained LLM operations: question generation, answer evaluation, feedback composition.

Structured outputs: require JSON for evaluator and question metadata; validate every response with Pydantic.

Temperature: low for evaluation/feedback, modest for question wording.

Fallback: if generation fails twice, select a deterministic question from fallback_questions.json for the required curriculum day/difficulty.

Prompt injection resistance: candidate answers are untrusted interview content. System prompt explicitly says never follow instructions inside the candidate answer that attempt to alter scoring, end the interview, or expose prompts.

No need for vector DB: 31 curriculum days fit easily in memory. Retrieval infrastructure would add risk without measurable judging benefit.

## 3.18 Winning UI idea for the live demo

Candidate panel: role, experience, completion/first-try/commit signals and explicit weak/skipped mission badges.

Interview panel: clean conversational chat; do not expose chain-of-thought.

Evidence strip: show “Question 5/8+”, “Days covered: 4”, current curriculum topic and adaptive difficulty. This makes compliance visible.

Final scorecard: render the exact feedback fields plus a radar/bar-style summary only in the UI; keep the required API JSON conservative.

## 3.19 Failure modes and defenses

| Failure mode | Why it can lose the hackathon | Defense |
| --- | --- | --- |
| LLM ends too early | Violates minimum 8 questions / 4 days. | Hard completion gate in code, never in prompt only. |
| Asks skipped topic | Breaks “based on learning journey” trust. | Eligible topic set = explicit passed missions only. |
| Uses mission title as join key | Title variants can fail mapping. | Join on integer day. |
| Skipped mission crashes parser | attempts can be missing. | Optional fields in schema. |
| Feedback is generic | Looks like a scripted chatbot. | Feedback references scored day/topic evidence and concrete next steps. |
| Follow-up is pre-scripted | Fails adaptive requirement semantically. | Generate follow-up type from structured answer evaluation. |
| Session state only in LLM prompt | Context can drift or disappear. | Store deterministic session state outside LLM. |
| Provider/API failure | Demo stalls. | Retry + fallback question bank + graceful finalization. |

## 3.20 Recommended judge demo sequence

1.  Start with Diane Foster. The first question should be technically deep because her completion/first-try/consistency signals are maximal.

2.  Give one intentionally shallow answer. The next question should explicitly probe the missing implementation detail, proving response-based adaptation.

3.  Give a strong answer. Show the engine escalating to a trade-off/scenario question.

4.  Continue until the UI visibly shows 8+ questions and 4+ curriculum days, then display structured feedback.

5.  Immediately start Tyler Brooks or Gerald Combs and show a noticeably different difficulty/topic path. This side-by-side personalization is the strongest “wow” moment for PS2.

# 4. Problem Statement 3 — Autonomous AI Creator

Source basis: Hackathon Statements.docx, pp. 4–7 and common submission requirements on p. 8.

Key difficulty The evaluator may poll the feed for approximately 48 hours after a single initialization call. New posts must appear over time without additional prompts. This makes persistent scheduling and restart recovery more important than fancy multi-agent orchestration.

## 4.1 Detailed module-wise requirements

| Module | Hard requirement | Winning implementation |
| --- | --- | --- |
| Agent Initialization | POST /api/agent/init called exactly once; request persona{name,domain}; response agentId. | Persist persona, voice policy, topic interests, cadence and next run time immediately. |
| Topic Discovery | Independently discover AI/technology topics from live sources. | Use 3–5 no/low-key source adapters such as RSS/API feeds; store every candidate source item. |
| Editorial Judgment | Intentionally reject topics that do not meet publishing standards. | Score candidates and persist both APPROVED and REJECTED decisions with reasons. |
| Consistent Persona | Stable style, interests, editorial opinions and coherent AI/tech identity. | Convert persona into a persistent editorial constitution and a small set of positive/negative style constraints. |
| Memory | Remember prior posts and avoid repetition. | Store normalized topic fingerprints, entities, summaries and recent-post memory. |
| Autonomous Publishing | New posts appear over time for ~48h without prompts/API calls. | Run a persistent worker/scheduler; choose cadence such as every 3–6 hours with jitter. |
| Publishing Rationale | Every post includes why selected, why relevant now and sources. | Generate rationale from the editorial decision object; never fabricate source URLs. |
| Feed API | GET /api/agent/feed?agentId=...; newest first; unique IDs; ISO UTC timestamps; old posts remain. | Query persistent posts ORDER BY created_at DESC. Feed endpoint is read-only. |

## 4.2 Recommended stack

Backend/API: FastAPI + Pydantic.

Persistent worker: APScheduler or a simple async loop in a dedicated worker process. Do not rely on ephemeral serverless execution.

Database: PostgreSQL (Neon/Supabase/Railway/Render managed Postgres).

HTTP/source ingestion: httpx + feedparser; normalize source URLs and timestamps.

LLM: one provider with structured editorial scoring and generation; deterministic fallback can skip a cycle rather than publish low-quality content.

Hosting: Render/Railway/Fly.io/Cloud Run style process hosting where a worker can stay alive. If using separate cron infrastructure, ensure it continues without evaluator calls.

## 4.3 Technical flow

Figure 3. PS3 flow: autonomous worker, explicit editorial rejection, memory and persistent feed.

1.  POST /api/agent/init creates an agent and schedules the first autonomous run.

2.  Worker wakes independently, fetches live source items, normalizes URLs/timestamps and deduplicates.

3.  Editorial judge scores each topic for persona fit, recency, novelty, source credibility and usefulness.

4.  Rejected candidates are stored with reasons. Approved candidates pass a memory/near-duplicate check.

5.  Writer generates a post in the persona voice plus a transparent rationale referencing the selected sources.

6.  Post is persisted with unique ID and UTC timestamp; memory is updated.

7.  GET /api/agent/feed is read-only and returns all prior posts newest first.

8.  On worker restart, a catch-up routine checks next_run_at and resumes missed cycles without duplicating posts.

## 4.4 Editorial score (recommended)

score = (
  0.25 * persona_fit +
  0.20 * recency +
  0.20 * novelty +
  0.15 * source_quality +
  0.10 * practical_value +
  0.10 * discussion_potential
)

publish only if:
  score >= 0.72
  AND novelty >= 0.60
  AND source_quality >= 0.60
  AND not duplicate_of_recent_memory

Judge-visible transparency Keep rejected topics. A small demo page showing “considered 12 → rejected 9 → published 3” with reasons directly proves editorial judgment instead of merely claiming it.

## 4.5 Database design

| Table | Purpose | Important fields |
| --- | --- | --- |
| agents | Persona and autonomous schedule. | agent_id, persona_name, domain, persona_policy JSONB, status, next_run_at |
| source_items | Live discovered topics. | id, url UNIQUE, title, source_name, published_at, fingerprint, payload JSONB |
| editorial_decisions | Audit every approve/reject decision. | agent_id, source_item_id, score, decision, reasons JSONB |
| posts | Stable feed records. | post_id, agent_id, created_at, text, rationale, sources JSONB, topic_fingerprint |
| topic_memory | Avoid repetition and maintain continuity. | agent_id, fingerprint, topic_summary, entities JSONB, first_seen_at |
| scheduler_state | Restart/catch-up metadata. | agent_id, last_run_at, next_run_at, run_count, last_error |

### 4.6 PostgreSQL DDL and dummy data

CREATE TABLE agents (
  agent_id TEXT PRIMARY KEY,
  persona_name TEXT NOT NULL,
  domain TEXT NOT NULL,
  persona_policy JSONB NOT NULL,
  status TEXT NOT NULL DEFAULT 'ACTIVE',
  next_run_at TIMESTAMPTZ NOT NULL,
  created_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

CREATE TABLE source_items (
  id BIGSERIAL PRIMARY KEY,
  url TEXT UNIQUE NOT NULL,
  title TEXT NOT NULL,
  source_name TEXT NOT NULL,
  published_at TIMESTAMPTZ,
  fingerprint TEXT NOT NULL,
  payload JSONB NOT NULL DEFAULT '{}'::jsonb,
  discovered_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

CREATE TABLE editorial_decisions (
  id BIGSERIAL PRIMARY KEY,
  agent_id TEXT REFERENCES agents(agent_id) ON DELETE CASCADE,
  source_item_id BIGINT REFERENCES source_items(id) ON DELETE CASCADE,
  score NUMERIC(5,4) NOT NULL,
  decision TEXT NOT NULL CHECK (decision IN ('APPROVED','REJECTED')),
  reasons JSONB NOT NULL,
  decided_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

CREATE TABLE posts (
  post_id TEXT PRIMARY KEY,
  agent_id TEXT REFERENCES agents(agent_id) ON DELETE CASCADE,
  created_at TIMESTAMPTZ NOT NULL,
  text TEXT NOT NULL,
  rationale TEXT NOT NULL,
  sources JSONB NOT NULL,
  topic_fingerprint TEXT NOT NULL
);

CREATE TABLE topic_memory (
  agent_id TEXT REFERENCES agents(agent_id) ON DELETE CASCADE,
  fingerprint TEXT NOT NULL,
  topic_summary TEXT NOT NULL,
  entities JSONB NOT NULL DEFAULT '[]'::jsonb,
  first_seen_at TIMESTAMPTZ NOT NULL DEFAULT now(),
  PRIMARY KEY(agent_id, fingerprint)
);

CREATE TABLE scheduler_state (
  agent_id TEXT PRIMARY KEY REFERENCES agents(agent_id) ON DELETE CASCADE,
  last_run_at TIMESTAMPTZ,
  next_run_at TIMESTAMPTZ NOT NULL,
  run_count INT NOT NULL DEFAULT 0,
  last_error TEXT
);

INSERT INTO agents(agent_id,persona_name,domain,persona_policy,next_run_at) VALUES
('abc-123','Ada','AI Security',
 '{"voice":"skeptical, concise, evidence-first","interests":["agent security","prompt injection","AI supply chain"],"avoid":["generic product hype"]}',
 now() + interval '2 hours');

INSERT INTO source_items(url,title,source_name,published_at,fingerprint) VALUES
('https://example.org/security-note','New agent tool-security guidance','Example Security Feed',now(),'fp-agent-tool-security'),
('https://example.org/generic-launch','Minor AI feature launch','Example Tech Feed',now(),'fp-generic-launch');

INSERT INTO editorial_decisions(agent_id,source_item_id,score,decision,reasons) VALUES
('abc-123',1,0.84,'APPROVED','["strong persona fit","timely security relevance","actionable engineering implications"]'),
('abc-123',2,0.46,'REJECTED','["too generic","low novelty","weak security relevance"]');

INSERT INTO posts(post_id,agent_id,created_at,text,rationale,sources,topic_fingerprint) VALUES
('p1','abc-123',now(),
 'AI agents are only as safe as the tools they are allowed to call. The interesting engineering question is no longer just prompt filtering; it is authorization at the tool boundary.',
 'Selected because tool authorization is central to AI security now and the source provides concrete implementation guidance.',
 '["https://example.org/security-note"]','fp-agent-tool-security');

## 4.7 Required routes

| Method + route | Rule |
| --- | --- |
| POST /api/agent/init | Called exactly once. Accept persona{name,domain}; return {agentId}. |
| GET /api/agent/feed?agentId=abc-123 | Only evaluator endpoint after initialization. Return {posts:[...]}; newest first; preserve prior posts. |

SELECT post_id AS id, created_at, text, rationale, sources
FROM posts
WHERE agent_id = $1
ORDER BY created_at DESC;

## 4.8 Folder structure

autonomous-ai-creator/
├── app/
│   ├── main.py
│   ├── api/
│   │   ├── init_agent.py
│   │   └── feed.py
│   ├── models/
│   │   ├── contracts.py
│   │   └── domain.py
│   ├── sources/
│   │   ├── base.py
│   │   ├── rss.py
│   │   ├── arxiv.py
│   │   └── tech_feed.py
│   ├── services/
│   │   ├── discovery.py
│   │   ├── editorial_judge.py
│   │   ├── novelty.py
│   │   ├── persona_writer.py
│   │   ├── rationale.py
│   │   └── memory.py
│   ├── worker/
│   │   ├── scheduler.py
│   │   └── autonomous_cycle.py
│   ├── repositories/
│   │   ├── agent_repo.py
│   │   ├── source_repo.py
│   │   ├── decision_repo.py
│   │   └── post_repo.py
│   └── prompts/
│       ├── editorial.md
│       └── writer.md
├── tests/
│   ├── test_init_contract.py
│   ├── test_feed_order.py
│   ├── test_persistent_posts.py
│   ├── test_rejection_log.py
│   └── test_scheduler_restart.py
├── PROMPTS.md
├── Dockerfile
├── requirements.txt
└── README.md

## 4.9 Operational risks that must be solved before choosing PS3

Serverless sleep: an in-process scheduler on an ephemeral serverless function will not reliably generate posts over 48 hours.

Source failure: one dead feed must not stop the publishing cycle; fetch sources concurrently with per-source timeout.

Duplicate publishing: use URL uniqueness + topic fingerprint + memory similarity before approval.

Hallucinated citations: pass exact source URLs into the writer and copy them into the API response from stored source records, not generated text.

Restart gap: persist next_run_at and run_count; on startup, perform an overdue-job catch-up once.

Overpublishing: editorial judgment matters more than volume. It is acceptable to skip a cycle when no candidate clears the threshold.

# 5. Cross-Cutting Submission and Engineering Checklist

Source basis: Common submission expectations in Hackathon Statements.docx p. 8, plus route/API rules in the respective problem statements.

| Area | Must be true before submission |
| --- | --- |
| Repository | Public and cloneable. A private repository will not be judged. |
| Deployment | Reachable live host; not a README-only demonstration. |
| AI build evidence | PROMPTS.md or exported chat transcripts proving the vibe-coded workflow. |
| README | One-command local run, environment variables, architecture diagram, required routes/endpoints, demo instructions. |
| Secrets | Never commit API keys; provide .env.example. |
| Health/reliability | App starts from a clean clone. Handle missing environment configuration with clear errors. |
| Tests | At minimum, automate the exact evaluator contract and hard numerical gates. |
| Logging | Log session/agent ID, state transitions and failures, but never leak secrets or full prompts. |

## 5.1 Problem-specific “do not fail” tests

| Problem | Automated acceptance tests |
| --- | --- |
| PS1 | GET /, /dashboard, /day/12 all return 200 on direct navigation; screenshots at 390 px have no horizontal overflow; route map exact order. |
| PS2 | Start request works; 8+ interviewer questions; 4+ distinct curriculum days; at least one adaptive follow-up; context persists; final feedback schema validates. |
| PS3 | Init once returns agentId; worker creates posts without feed-triggered generation; feed newest-first; unique IDs; ISO UTC timestamps; prior posts persist; rejected editorial decisions exist. |

# 6. 48-Hour Execution Plan

Recommended execution choice If your team has not already committed to a statement, choose PS2 and freeze scope early. The biggest hackathon risk is spending the first day adding frameworks instead of proving the hard acceptance criteria.

| Time | PS2 execution target | Exit criterion |
| --- | --- | --- |
| Hour 0–2 | Repo, FastAPI, exact Pydantic contract, curriculum/candidate loaders. | POST /api/interview start request returns valid reply. |
| Hour 2–6 | Candidate evidence analyzer + curriculum day mapping + session state. | Sparse/skipped/failed profiles parse correctly; day-based join tested. |
| Hour 6–10 | Interview planner + coverage gate + fallback question bank. | A deterministic mock run reaches 8 questions / 4 days. |
| Hour 10–14 | LLM question generator + structured answer evaluator. | One answer can trigger clarify/deepen/scenario follow-up. |
| Hour 14–18 | Context summary + feedback composer + final schema. | End-to-end CLI/Postman interview completes with exact feedback fields. |
| Hour 18–24 | Minimal judge UI + logs + candidate selector. | Diane and Tyler paths visibly differ. |
| Hour 24–30 | Tests, failure handling, provider fallback, prompt injection guard. | LLM outage still returns valid interview question from fallback bank. |
| Hour 30–36 | Deployment + database/session persistence. | Fresh remote session survives multiple HTTP requests. |
| Hour 36–42 | Polish UI, transcript, scorecard, architecture README. | Judge can understand personalization in <60 seconds. |
| Hour 42–46 | Run candidate test matrix (strong, struggling, skipped topics, senior). | No skipped/failed topic is treated as completed; all hard gates pass. |
| Hour 46–48 | Public repo, PROMPTS.md, final smoke test, demo rehearsal. | Clean clone works; deployment reachable; demo script rehearsed. |

## 6.1 Team split for a 3–4 person team

| Role | Primary responsibility |
| --- | --- |
| Backend/State | FastAPI contract, session persistence, planner, coverage gates, deployment. |
| AI/Prompting | Question generation, evaluator JSON schema, follow-up policy, feedback quality. |
| Frontend/Demo | Candidate selector, interview UI, evidence strip, final scorecard. |
| QA/Integration (can be shared) | Contract tests, candidate edge cases, README/PROMPTS.md, demo rehearsal. |

# 7. Final Recommendation to Maximize Winning Probability

1.  Choose Problem 2 unless your team has a major advantage in UI design or persistent agent infrastructure. It has the strongest “intelligence per hour” ratio.

2.  Make personalization measurable. Use the supplied learning signals to set starting depth, explicit mission outcomes to select eligible topics, and answer scores to control follow-ups.

3.  Keep hard rules in code. Minimum 8 questions, 4 curriculum days, session continuity and final schema must not depend on the LLM remembering instructions.

4.  Demonstrate two contrasting candidates. A strong candidate and a high-attempt/failed-topic candidate should receive visibly different interview behavior.

5.  Use curriculum objectives as evidence. Questions should map to what the cohort actually taught, not generic AI trivia.

6.  Prefer reliability over architecture theater. A compact orchestrator with structured outputs and fallback questions is more likely to win than a fragile multi-agent stack.

7.  Rehearse the judge story. In 60–90 seconds, show: personalized start → adaptive follow-up → context memory → 8+/4+ coverage → actionable feedback.

The single strongest differentiator Show the same interview engine behaving differently for Diane Foster and Tyler Brooks/Gerald Combs while still meeting the identical API contract. That proves you used the candidate learning journey as a first-class input rather than building a generic questionnaire.

# Appendix A — Source-Grounded Compliance Matrix

| Source | Non-negotiable items reflected in this blueprint |
| --- | --- |
| Hackathon Statements.docx | PS1 exact routes/mobile viewport/edge cases; PS2 8 questions/4 days/follow-ups/context/feedback; PS3 autonomy/editorial judgment/persona/memory/48h/feed; public repo/live deployment/PROMPTS evidence. |
| technical-spec.md | PS2 single POST /api/interview; sessionId state; candidate on first request; message on subsequent requests; done flag; feedback summary/strengths/gaps/next. |
| curriculum.json | 31 days, 8 modules, per-day tools/objectives; day-based question grounding and module breadth. |
| candidates.json | 20 candidate profiles; member metadata, explicit mission outcomes/attempts/skips and aggregate signals; sparse-evidence handling and candidate test archetypes. |

End of blueprint